AESOP AI ACADEMY FOR YOUTH

MOBILE DELIVERY + RESEARCH LAB ARCHITECTURE

Supplement to Planning Suite v1.0 ¦ PlayAGame.ai

This document covers two additions to the AI Academy for Youth planning suite: (1) iPhone and Android mobile delivery requirements, and (2) the Research Lab system for Ages 13-15 and 16-18, which allows learners to submit recent AI news back into the Academy for curriculum consideration.

PART 1 — MOBILE DELIVERY 📱 iPhone & Android

# Mobile Delivery Approach

The AI Academy for Youth will be delivered as a Progressive Web App (PWA) for both iPhone (iOS Safari) and Android (Chrome). This approach avoids the complexity and cost of native app development while delivering a near-native experience including home screen installation, full-screen launch, and offline capability for lesson content.

A PWA requires no App Store submission, no platform-specific code, and works on all modern iOS and Android devices. It is the recommended approach for Phase 1. Native app wrappers (App Store / Google Play) are tracked as a Phase 2 option after launch.

## Platform Requirements by Feature

| Requirement | iOS (iPhone/iPad) | Android |
| --- | --- | --- |
| Delivery method | Progressive Web App (PWA) — add to home screen via Safari | Progressive Web App (PWA) — add to home screen via Chrome |
| Minimum OS | iOS 15+ (covers ~95% of active iPhones) | Android 8.0+ (API level 26+, covers ~90% of active devices) |
| Viewport meta tag | Required: <meta name="viewport" content="width=device-width, initial-scale=1"> | Same — already required; verify no desktop-only breakpoints |
| Touch targets | Minimum 44×44 pt per Apple HIG guidelines | Minimum 48×48 dp per Material Design guidelines |
| Font rendering | Safari WebKit; CJK fonts via Google Fonts CDN | Chrome Blink; CJK fonts via Google Fonts CDN |
| PWA manifest | manifest.json with name, icons (180px for iOS), theme_color, display: standalone | manifest.json with name, icons (192px, 512px), theme_color, display: standalone |
| Service worker | Optional for offline support; recommended for lab instructions | Optional for offline support; recommended for lab instructions |
| Safe area insets | CSS env(safe-area-inset-*) for iPhone notch/Dynamic Island | Not required but harmless to include |
| Scroll behavior | overflow-x: hidden on body; no horizontal scroll | Same |
| Quiz interaction | Touch-friendly option buttons; 44pt minimum height | Touch-friendly option buttons; 48dp minimum height |
| Age selector buttons | Full-width or horizontally scrollable on small screens | Same; test on 360px wide viewport (common Android budget phone) |
| Sidebar nav | Collapse to hamburger menu or bottom nav bar on mobile | Same |
| Certificate print | Print to PDF via Share > Print in Safari | Print to PDF via Chrome > Share > Print |
| Payment flow | PayPal mobile web (no app required) | PayPal mobile web (no app required) |
| App Store presence | Not required for PWA; App Store submission is Phase 2 option | Google Play submission is Phase 2 option via TWA (Trusted Web Activity) |

## Target Viewport Breakpoints

The following viewport widths represent the primary design and testing targets. The layout must be fully functional at every breakpoint listed:

| Viewport Width | Devices | Key Requirement |
| --- | --- | --- |
| 320px | iPhone SE (1st/2nd gen), smallest common iPhone | All UI must fit; age selector scrolls horizontally; no text truncation |
| 375px | iPhone 12/13/14 mini, iPhone 6/7/8 | Primary small phone target; sidebar hidden; all content readable |
| 390px | iPhone 14/15 Pro | Most common iPhone viewport; primary iOS design target |
| 414px | iPhone 14 Plus / Pro Max | Larger iPhone; extra whitespace acceptable |
| 360px | Common Android budget phones (Samsung A-series) | Primary small Android target; must fully function |
| 412px | Pixel 7, Galaxy S23 | Primary Android design target |
| 768px | iPad Mini, small tablets | Consider 2-column layout for lesson content |
| 1024px | iPad Pro, larger tablets | Full sidebar visible; desktop-like experience acceptable |

Design principle: The 375px (iPhone 12/13 mini) and 360px (common Android budget phone) viewports are the most constrained targets. Everything that works at 360px works everywhere. Design mobile-first.

## Key Mobile UI Changes Required

The current AI-Academy.html desktop layout requires these structural changes for mobile:

| Sidebar navigation | Collapse to a hamburger menu (☰) or slide-out drawer on screens below 768px. On screens below 480px, consider a bottom navigation bar pattern instead. |
| --- | --- |

| Age selector buttons | Wrap to 2 rows on small screens OR make horizontally scrollable with scroll snap. Ensure full button text is visible — no truncation of age labels. |
| --- | --- |

| Lesson content area | Full-width on mobile. Remove left padding used for desktop layout. Increase line-height slightly for mobile readability. |
| --- | --- |

| Quiz option buttons | Full-width stacked buttons on mobile (not inline). Minimum 44pt/48dp touch target height. Clear selected state. |
| --- | --- |

| Progress bar | Visible on mobile; may need to move above lesson title rather than in sidebar. |
| --- | --- |

| Logo badge + header | Reduce header padding on mobile. AESOP badge can scale down to 60×44px. Title font clamp already handles size. |
| --- | --- |

| Callout and activity boxes | Full-width on mobile; remove any fixed max-width constraints that cause horizontal overflow. |
| --- | --- |

| Lab instructions | Large, readable text. Step-by-step format especially important on mobile where screen real estate is limited. |
| --- | --- |

## PWA Manifest Requirements

A manifest.json file must be added to enable "Add to Home Screen" and standalone app launch on both platforms:

- name: "AESOP AI Academy for Youth"

- short_name: "AI Academy"

- start_url: "/aesop-edu/ai-edu/AI-Academy-en.html"

- display: "standalone"

- background_color: "#0a0f1a" (matches AESOP dark theme)

- theme_color: "#f0c040" (gold accent)

- icons: 192×192px PNG, 512×512px PNG, 180×180px PNG for iOS

- lang: per-language manifest (AI-Academy-manifest-fr.json etc.) OR single manifest with default language

One manifest per language is recommended to ensure the installed app name appears in the correct language on the home screen.

## Mobile Delivery Phase Plan

| Phase | Scope | Timing | Deliverables |
| --- | --- | --- | --- |
| Phase M1 | Responsive HTML | Immediately — before any other work | Add viewport meta, mobile CSS breakpoints (768px, 480px, 360px), touch-friendly button sizes, collapsible sidebar, horizontal-scroll age selector on small screens |
| Phase M2 | PWA Manifest + Icons | After Phase M1 | Add manifest.json, app icons at all required sizes, theme color; enable "Add to Home Screen" on both platforms |
| Phase M3 | Mobile QA Testing | Before any language version ships | Test all 6 age groups on iOS Safari (375px) and Android Chrome (360px); test quiz interaction, lesson flow, certificate print |
| Phase M4 | CJK Mobile Testing | After multilingual Phase 1c | Test Chinese and Korean fonts specifically on mobile; verify character rendering at small sizes; test IME input fields |
| Phase M5 (Optional) | Native App Wrapper | Phase 2 — post-launch | iOS: App Store submission via PWA wrapper (Capacitor or similar). Android: Google Play via TWA. Only pursue if significant mobile traffic is observed post-PWA launch. |

PART 2 — RESEARCH LABS 🔬 Ages 13-15 and 16-18

# Research Lab System — Overview

Ages 13-15 and 16-18 will have an additional lab type in every module: the Research Lab. Unlike standard labs (which use AESOP Story or an LLM to explore a fixed concept), Research Labs ask learners to find and analyze a piece of recent AI news, then submit a structured proposal suggesting how it should update the Academy curriculum.

This creates a living feedback loop: learners at the frontier of the curriculum are also helping keep it current. AI news moves faster than any fixed curriculum can — engaged older learners become contributors to curriculum quality.

Key design principles:

- Submissions are proposals — they inform but do not automatically update the curriculum

- All submissions are moderated before any curriculum consideration

- Learner credit is optional (name not required) but offered for accepted contributions

- No personal data beyond age group is required to submit

- The submission system is SEPARATE from the assessment system — research labs are not graded

## Research Lab Flow — Step by Step

| Step | Stage | Learner Action | Detail |
| --- | --- | --- | --- |
| Step 1 | Discover | Learner reads or watches recent AI news from curated sources | Curated source list provided in the lab (Anthropic blog, MIT Tech Review, Ars Technica AI, The Verge AI, arxiv weekly roundup for 16-18) |
| Step 2 | Analyze | Learner applies a structured analysis framework to the news item | Framework: What happened? Who is affected? Which Academy concept does it relate to? Does it change anything you believed? |
| Step 3 | Classify | Learner classifies the news item by module and age relevance | Select module (M1-M5); select minimum age group for relevance; rate significance 1-5 |
| Step 4 | Draft | Learner writes a curriculum update proposal in a structured template | Template: Concept affected, suggested addition/change, age groups affected, supporting source link |
| Step 5 | Submit | Learner submits via a form on PlayAGame.ai | Form collects: submission text, source URL, module, age group, learner age group, date |
| Step 6 (Admin) | Review Queue | Submissions appear in a moderated review queue for Academy editors | Admin reviews for quality, accuracy, and relevance; approves, rejects, or flags for consideration |
| Step 7 (Admin) | Integration | Approved submissions inform curriculum updates in the next content revision cycle | High-quality submissions may be credited in the curriculum (e.g., "This example was contributed by an Academy learner") |

## Research Lab Specifications by Age Group

🎯 Ages 16-18 — Research Lab Specification

| Approved sources | Anthropic Research Blog, arXiv cs.AI weekly, MIT Technology Review, Ars Technica AI, Nature/Science abstracts, The Verge AI |
| --- | --- |

| Analysis framework | 4 parts: (1) What happened — technical summary, (2) Mechanism involved — what AI concept underlies this, (3) Policy/ethics implications, (4) Which Academy concept needs updating and how |
| --- | --- |

| Submission length | 500-750 words + source citation + module classification + significance rating (1-5) + specific 1-sentence curriculum update proposal |
| --- | --- |

| Frequency | 1 research lab per module (5 per full program); 1 additional open submission allowed per month at learner discretion |
| --- | --- |

| Credit on acceptance | Named individual credit: "Contributed by an Ages 16-18 learner, [Month Year]" — learner name optional |
| --- | --- |

| Quality threshold | Submissions must cite a specific claim from the source; analysis must connect to a named Academy concept; vague submissions returned with feedback prompt |
| --- | --- |

🔥 Ages 13-15 — Research Lab Specification

| Approved sources | MIT Technology Review (accessible articles), The Verge AI, Wired AI, TED AI Talks, CNBC Tech, BBC Technology |
| --- | --- |

| Analysis framework | 3 parts: (1) What happened — plain language summary, (2) Which module does this relate to (M1-M5) and why, (3) Does this change or add to what you learned? Write one specific thing |
| --- | --- |

| Submission length | 250-400 words + source link + module selection + age group relevance + 1-sentence specific curriculum suggestion |
| --- | --- |

| Frequency | 1 research lab per module (5 per full program) |
| --- | --- |

| Credit on acceptance | Group credit: "Several Ages 13-15 learners noted this development" — no individual naming unless learner opts in |
| --- | --- |

| Quality threshold | Must include a source link; must name at least one specific concept from the Academy; encouraged but not penalized for partial analysis |
| --- | --- |

## Approved Source List

Learners must use sources from the approved list to ensure quality and age-appropriateness. Submissions citing non-approved sources will be reviewed individually.

| Source | URL | Age Target | Best For | Access |
| --- | --- | --- | --- | --- |
| Anthropic Research Blog | anthropic.com/news | 16-18 primary | Research papers, safety updates, model releases; authoritative source for Claude-related developments | Free; no account required |
| MIT Technology Review — AI | technologyreview.com/topic/artificial-intelligence | 13-18 | Accessible but rigorous; good for policy and societal impact stories | Free tier available; some paywalled |
| arXiv cs.AI weekly | arxiv.org/list/cs.AI/recent | 16-18 only | Raw research papers; abstract-level reading recommended for 16-18; not suitable for 13-15 | Free; no account required |
| The Verge — AI | theverge.com/ai-artificial-intelligence | 13-18 | Consumer-accessible AI news; good for product launches and real-world impact | Free |
| Wired — AI | wired.com/tag/artificial-intelligence | 13-18 | Long-form accessible journalism; good for ethics and society angle | Free tier; some paywalled |
| Ars Technica — AI | arstechnica.com/ai | 16-18 primary | Technical-leaning coverage; good for understanding how things work | Free |
| TED AI Talks | ted.com/topics/artificial+intelligence | 13-18 | Video format; good for learners who prefer video; includes diverse speakers | Free |
| BBC Technology | bbc.com/news/technology | 13-18 | International perspective; accessible language; good for global AI governance news | Free |
| CNBC Technology | cnbc.com/technology | 13-15 primary | Business and consumer angle; accessible; good for careers and industry news | Free |

Note: For Chinese and Korean versions, include regionally appropriate sources: 36Kr and PaperWeekly for Chinese; Naver Tech and AITIMES for Korean. The principle is: credible, accessible, and current.

## Submission Form Specification

The submission form lives on PlayAGame.ai. It is accessible from within the Research Lab section of the AI Academy. No account required to submit — age group is self-reported.

| Field | Type | Required? | Purpose |
| --- | --- | --- | --- |
| Learner age group | Dropdown: Ages 13-15 / Ages 16-18 | Required | Used to route to correct review tier and credit format |
| News source URL | Text field (URL validation) | Required | Must be a URL; validated against approved domain list |
| Article title | Text field (max 200 chars) | Required | Displayed in review queue |
| Publication date | Date picker | Required | Flags submissions over 90 days old as potentially stale |
| Module classification | Dropdown: M1-M5 with titles | Required | Routes submission to correct curriculum editor |
| Minimum age group affected | Dropdown: all 6 age groups | Required | Helps editors assess scope of any curriculum update |
| Significance rating | 1-5 stars with brief labels | Required | 1=minor note, 3=worth adding, 5=significant curriculum update needed |
| Analysis text (13-15) | Textarea (250-400 words) | Required for 13-15 | 3-part analysis framework; word count shown live |
| Analysis text (16-18) | Textarea (500-750 words) | Required for 16-18 | 4-part analysis framework; word count shown live |
| Specific curriculum suggestion | Textarea (max 300 chars) | Required | One sentence: what specifically should change or be added |
| Learner name (optional) | Text field | Optional | Used for credit attribution if submission is accepted; not required |
| Consent checkbox | Checkbox | Required | "I confirm this analysis is my own work and the source is accurate to the best of my knowledge" |

## Admin Review Queue Requirements

Submissions feed into a moderated queue accessible to Academy curriculum editors. Minimum viable review interface:

- List view: date, age group, module, significance rating, submission excerpt

- Filter by: module, age group, significance rating, date range, review status

- Actions: Approve (adds to consideration pool), Reject (removes from queue), Flag (escalate to lead editor), Request revision (returns to learner with note)

- Batch approve/reject for clearly low-quality submissions

- Export to CSV for curriculum review sessions

Review cadence recommendation: monthly review of new submissions; quarterly curriculum update cycle where approved submissions are evaluated for integration.

## Curriculum Update Process

When a submitted news item or analysis is approved and evaluated for curriculum integration:

- Editor identifies which lesson/concept in which age group(s) should be updated

- Draft update is written following the existing content style and depth for that age group

- Update is reviewed against the master content set to ensure consistency

- Approved update is applied to the relevant language version(s)

- Submission credited in the lesson at the editor's discretion

- Learner (if named) is notified via email that their submission contributed to a curriculum update

Important: No submission automatically updates the curriculum. Human editorial judgment is always the final gate. This is a contribution system, not a crowdsourcing-replaces-editing system.

## Technical Implementation

- Submission form: Simple HTML form on PlayAGame.ai; POST to a backend endpoint; no login required

- Backend: Store submissions in a database (or Airtable/Notion as simple MVP option); trigger email notification to admin on new submission

- Review queue: Admin-only page (password protected minimum); Airtable or Notion as MVP; custom admin panel as Phase 2

- Word count: Live character/word count shown in textarea

- URL validation: Check submitted URL is a real URL; optionally check against approved domain list

- Anti-spam: Simple honeypot field; rate limit 3 submissions per IP per 24 hours

- No learner accounts required: Submission is stateless; learner gets a confirmation message on submit

# Document Tracking Summary

This document adds two new planning dimensions to the AI Academy suite. Current planning document set:

- AI-Academy-Curriculum-Plan.docx — Master content architecture and build phases

- AI-Academy-Time-Structure.docx — Hour estimates and lesson structure per age group

- AI-Academy-Assessment-Architecture.docx — Three-tier quiz/test/curriculum test system

- AI-Academy-Curriculum-Outline.docx — Full 30-unit curriculum outline with labs

- AI-Academy-Multilingual-Plan.docx — Six-language delivery architecture

- AI-Academy-Mobile-Research-Plan.docx — THIS DOCUMENT: Mobile delivery + research labs

Next Steps: (1) Add mobile CSS breakpoints to AI-Academy.html. (2) Build Research Lab submission form on PlayAGame.ai. (3) Set up admin review queue (Airtable MVP acceptable).

Mobile + Research Lab Plan v1.0  |  PlayAGame.ai  |  AESOP AI Academy for Youth